sweetspot

AI substrate — scope of work for Deop

| Field | Value |
| --- | --- |
| Engagement | AI substrate build and Azure AI Foundry adoption for sweetspot production launch |
| Audience for this brief | David Kokkilic, Ahmet Fatih Cengiz, Deop Solution Architect |
| Internal stakeholders | Click engineering lead, Unal (AI lead, sweetspot), Stephi (PM, sweetspot) |
| Engagement window | Week of 25 May 2026 through Aug 15 launch (~12 weeks) |
| Budget | 545.5 Cloud / AI engineer hours, plus 50 Solution Architect hours |
| Funded by | Microsoft via Deop. Total $100k, $0 to sweetspot. |
| Launch event | ASAE Indianapolis, 15 August 2026 |
| Document status | Draft v2 for week-1 kickoff conversation |

# 1. Purpose of this brief

This document is the scope of work for Deop on the sweetspot launch engagement. It is written to give David, Ahmet, and the Deop Solution Architect the full context they need to do their best work: what sweetspot is, why the AI substrate matters, what we are asking Deop to build against the 595.5 funded hours, what is explicitly out of scope, and the architectural questions we want them to decide in week 1.

The intent is that David and Ahmet read this document once and have a clear picture of where their work sits in the bigger product. The Click engineering lead and Unal are secondary readers; they need to know the contract too, because the AI substrate touches data and surfaces they own.

This brief is not a SOW in the legal sense. The legal SOW between sweetspot, Deop, and Microsoft is signed separately. This is the working scope brief that the engagement runs against day to day.

# 2. What sweetspot is

sweetspot is an AI-first marketing automation platform built for verticalisation as a first-class architectural concern. We launch in production on 15 August 2026 at ASAE Indianapolis. Membership organisations are the launch industry. Salesforce is the launch CRM integration. The product is CRM-agnostic by design and industry-opinionated by data, not by hardcoded per-vertical logic.

## 2.1 The two codebases

There are two codebases live today, and the relationship between them is central to this engagement.

| Codebase | Stack | Role |
| --- | --- | --- |
| Prototype | Next.js, TypeScript, Supabase (Postgres + Auth + RLS), Vercel, Anthropic API direct, Mailgun | Living product specification and demo surface. NOT the production system. The prototype is where new patterns are proven first. Every AI feature has been built here first. The prototype is what you read to understand "how does sweetspot actually do X." |
| SSP (production) | Azure, .NET (backend), Angular (frontend), Auth0, Entity Framework Core, Postgres on Azure, Mailgun, Azure AI Foundry (this engagement) | The production codebase. Owned by the Click engineering team. What customers touch on 15 August. Currently has Auth shipped; Contacts and Audiences nearly done; Forms and Emails starting; Organisation setup, profile, and KB upload NOT yet built (see section 5.10); AI substrate not yet built (this is what Deop is here to build). |

All past architectural references in sweetspot documentation refer to the prototype unless explicitly stated. When this brief points at code paths or files, those paths exist in the prototype repository at github.com/sweetspot2026/orbit.

## 2.2 Strategic positioning

sweetspot is built for verticalisation. The platform launches in membership but is designed so a single codebase can serve membership, B2B, non-profit, and wealth management with the same architecture; what changes per industry is configuration, not code. This shapes every decision in the AI substrate: industry context is a data-driven block that the AI reads, not a switch statement in a prompt builder.

sweetspot is CRM-agnostic. Salesforce ships on day one, but the architecture treats Salesforce as the first instance of a CRM adapter pattern, not as the only one we will ever support. The AI substrate must not assume any particular CRM is present.

Engineering language note.  The marketing positioning of sweetspot includes phrases like "AI-native" or "AI-first". For engineering documents and code reviews please default to functional descriptions ("brand-aware AI generation", "context-block composition", "Azure AI Foundry integration"). The marketing framing is fine for customer collateral; engineering reasons better in the functional vocabulary.

# 3. Why the AI substrate matters

Every meaningful AI-generated output in sweetspot — email copy, form structure, contact-field semantic descriptions, agent responses — is produced by composing a structured set of context blocks into a prompt sent to a model, validated against a schema on return, and logged centrally. Without that substrate, sweetspot is "another marketing tool with AI features." With it, sweetspot is a platform where AI generation is brand-aware, industry-aware, audience-aware, and grounded in the customer's own knowledge.

The substrate is sweetspot's moat. Three consequences follow.

- Customers see brand-aware, industry-aware, knowledge-grounded output from day one — not generic AI marketing copy. This is the difference between a demo that lands and a demo that does not.

- A new AI feature in v1.1 (e.g. campaign generation, journey content, agent responses) reuses existing context blocks — it does not re-implement brand or industry. The substrate is the platform that makes adding AI surfaces cheap.

- Cost is observable from day one. Every AI call writes a row to the ai_usage table with feature, tokens in and out, latency, cost in USD, success or failure. Cost-per-customer is a query, not a guess.

This is the work we are asking Deop to do.

# 4. What exists in the prototype today

Deop should treat the prototype as the working reference for the substrate. It is not byte-for-byte what will land in SSP, but every architectural decision has been made and tested. The prototype is your fastest path to understanding intent.

## 4.1 Files and modules to read first

| Path (prototype) | What it is |
| --- | --- |
| src/lib/ai/client.ts | The unified AI client wrapper. Every AI call in sweetspot goes through generate(). Handles logging, retries, model class selection (Sonnet / Haiku / Opus mapped to feature class), schema validation with corrective retry, spend cap enforcement, multimodal message support, custom error types (AiSpendCapExceededError, AiOutputValidationError). Read this file second after this brief. |
| src/lib/ai/usage/log.ts | Writes one row to ai_usage per call. Token counts, latency, cost in USD, success / failure, error code, metadata JSONB. Idempotency-safe. |
| src/lib/ai/context/ | The composable context layer. Nine context blocks today: brand, org, industry, event, brief, contact-fields, knowledge, profile, plus two from-draft helpers. Each block exports a loadXxxContext(orgId) function that returns a typed object with field accessors and a toPromptString() method. |
| src/lib/ai/context/index.ts | Barrel export. The public surface every consumer imports from. |
| src/lib/ai/prompts/ | Per-feature system prompts as files. email-generate, chat, profile-research, event-email-content, event-field-extraction, event-invite-content, event-journey-structure. Prompts compose context blocks; they do not inline brand or industry strings. |
| src/lib/ai/templates/ | Email templates with their own prompt builders, schemas, and (where applicable) slot-based scaffold renderers. Four enabled at launch: announcement, newsletter, event_invite, generic. |
| src/app/api/email/generate/route.ts | The canonical reference implementation. Reads 8 context blocks in parallel, composes a template-specific prompt, generates with schema validation, persists, returns telemetry. ~460 lines. If you want to understand "how does an AI feature look end to end in sweetspot", this is the file. |
| src/lib/kb/embed.ts and src/lib/kb/search.ts | Voyage embedding helper and pgvector search. Knowledge base retrieval. Voyage today; the embedding-model decision in section 8 affects whether Voyage stays or is replaced. |
| supabase/migrations/ | Database schema. Tables of interest: organizations, brand_settings, organisation_profile, voice_samples, industry_template_configs, contact_field_definitions, ai_usage, kb_documents and kb_chunks. |

## 4.2 The nine context blocks at a glance

Each block is a small module with a single responsibility: read one source of truth, return a typed object, format it for a prompt when asked. Blocks degrade gracefully (return an exists:false stub) when their data source is empty. Blocks never throw — context assembly must not break the prompt pipeline.

| Block | Source of truth | What it provides to the prompt |
| --- | --- | --- |
| brand | brand_settings table | Voice, palette, logo, sender info, colour role assignments (heading, body, CTA, canvas, etc.) for branded email HTML. |
| org | organizations table | Org name, industry template, address, privacy URL. |
| industry | industry_template_configs table | Vocabulary (member vs customer vs donor), tone defaults, audience conventions. Industry-opinionated content. |
| profile | organisation_profile + voice_samples tables | Substantive product knowledge curated by the customer: audience description, tier and programme names referenced verbatim, terminology preferences, up to 5 sample writings to anchor voice. |
| event | events table | When a specific event drives the email or journey (event_id passed): event name, date, location, registration URL. |
| brief | event briefs table | Marketing brief context for events: positioning, key messages, target audience for that event. |
| contact-fields | contact_field_definitions table | Available merge tags (system + template + custom) surfaced to the AI with usage guidance, so AI-generated copy uses tags that actually resolve at send time. |
| knowledge | kb_documents + kb_chunks tables (pgvector) | Top-K relevant KB chunks retrieved by semantic search against the user's description. Voyage embedding today. |
| contact-field semantics | (extension on contact-fields, future) | What each contact field means in business terms (renewal_date is a renewal signal, last_login_at is engagement signal). Currently partly built; the AI awareness tab populates this. |

## 4.3 AI features in the prototype today

All call through the wrapper (or will after the in-progress migration in PR 2–4). Not all of these are in scope for SSP launch — see section 5.

- Email generation — /api/email/generate. The canonical example. Composes 8 blocks; produces structured output validated against a per-template schema.

- Form generation — /api/forms/generate. Generates form structure from a description; persists to the forms table.

- Contact-field semantic tagging — /api/contacts/fields/suggest-ai-metadata. Uses Haiku-class model to suggest a description + semantic tags when a marketer adds a custom contact field.

- Organisation profile research — /api/organisation-profile/research. Scrapes a customer-provided URL, AI-extracts profile draft fields. Onboarding accelerator.

- Content analysis — /api/content/analyse. Multimodal call on uploaded images and other assets to generate descriptions and tags for the asset library.

- Event field extraction and event email/journey content — several routes covering AI assistance in the event workflow.

- Chat / website agent — /api/chat (the website agent). Brand-aware, knowledge-grounded multi-turn chat for inbound visitors.

- Inbound reply classification — /src/inngest/inbound-reply.ts. Classifies inbound emails for routing.

- Campaign generation — /api/campaigns/generate. Quick and full campaign metadata generation.

## 4.4 The AI usage substrate

Every call writes to ai_usage with at minimum: org_id, feature, model, input_tokens, output_tokens, total_tokens, cost_usd, latency_ms, success boolean, error code, attempt number (for retries), metadata JSONB.

A per-org daily spend cap is enforced before any call is made; once exceeded, the wrapper short-circuits with AiSpendCapExceededError and the calling route returns 503 with a friendly message. The cap is configurable per org; default $25/day at prototype scale, intended to be feature-tier-driven in production.

# 5. What we are asking Deop to build

Deop is here to build the AI substrate on SSP for the 15 August launch, running on Azure AI Foundry. The substrate is the platform layer; specific AI features are built on top of it. The 545.5 cloud and AI engineer hours plus 50 Solution Architect hours are committed to this work.

## 5.1 Foundry is the launch target — locked

Microsoft is funding this engagement specifically to land sweetspot on Azure AI Foundry. We are not launching on Anthropic direct and migrating later. The substrate is built on Foundry from day one. This is a deliberate decision and removes one of the architectural questions previously raised.

Why this matters.  Foundry has a different cost model, different SLA, different model availability and naming, and a different SDK surface than Anthropic direct. The prototype currently calls Anthropic direct with model strings like claude-sonnet-4-6 and claude-haiku-4-5-20251001. SSP needs the equivalent Foundry-hosted model identifiers and the Foundry SDK in its place. Deop confirms model availability and naming as deliverable 5.1 below.

## 5.2 Deliverables

The deliverables below are sized in working hours. Deop should review and provide hour estimates in week 1. Total budget is 545.5 cloud/AI hours; the deliverables need to be estimated including the data-layer work in section 5.10. Deop should flag in week 1 if this requires a scope cut elsewhere or a buffer adjustment.

| No | Deliverable | Done when… | Hours |
| --- | --- | --- | --- |
| 5.1 | Foundry integration: model availability spike and SDK selection | Confirmed which Foundry-hosted models map to the prototype's generation / classification / reasoning model classes (Sonnet-class, Haiku-class, Opus-class). Confirmed the SDK (native .NET Foundry SDK, REST direct, or Node SDK if the substrate is a Node service — see section 8). One-page memo lands in the SSP repo with the model strings the wrapper will use. | To be estimated |
| 5.2 | AI client wrapper on Foundry | A wrapper exists in SSP (location depending on section 8 decision) that exposes generate({ orgId, feature, system, messages, modelClass, maxTokens, schema, metadata }) and returns { content, parsed, model, usage, latencyMs }. Logs every attempt to ai_usage with input_tokens, output_tokens, cost_usd, latency_ms, success, error. Enforces a per-org daily spend cap before the call is made. Retries transient API errors with backoff. Validates output against a supplied schema and runs corrective retries on validation failure. Translates the prototype's custom error types (AiSpendCapExceededError, AiOutputValidationError) to SSP's error contract. | To be estimated |
| 5.3 | ai_usage table and writer in SSP | ai_usage exists in the SSP Postgres database with the prototype's column set (org_id, feature, model, input_tokens, output_tokens, total_tokens, cost_usd, latency_ms, success, error_code, attempt, metadata JSONB, created_at). Indexes on org_id+created_at and feature+created_at. Writer is callable from the wrapper. A simple per-org spend-this-month query is verified. | To be estimated |
| 5.4 | Nine context blocks | Each block (brand, org, industry, profile, event, brief, contact-fields, knowledge, contact-field-semantics) exists in SSP as a load function that takes org_id (and feature-specific args), reads from the SSP Postgres schema, returns a typed object with field accessors and a toPromptString() method. Blocks degrade gracefully on empty data. Blocks never throw. Each block has a 1-page reference doc that explains its data source, fields, and prompt format. The reference doc is what Unal and the Click engineering team will read when wiring future features. | To be estimated |
| 5.5 | Email generation feature on the substrate | The /email/generate equivalent route exists in SSP, composes the 8 relevant context blocks (brand, org, industry, profile, event, brief, contact-fields, knowledge), calls the wrapper with the announcement template prompt and schema, persists the result. Output is byte-comparable to the prototype for the same input (within model nondeterminism). All four templates from the prototype are supported (announcement, newsletter, event_invite, generic). End-to-end demo path from compose modal to sent test email through Mailgun is verified. | To be estimated |
| 5.6 | Form generation feature on the substrate | The /forms/generate equivalent exists in SSP. Composes brand + org + industry. Returns structured form JSON. Inserts the form row in the forms table and returns form_id for client navigation. Verified end-to-end from "AI generate" button to a generated form ready for the customer to edit. | To be estimated |
| 5.7 | Contact-field semantic tagging feature on the substrate | The /contacts/fields/suggest-ai-metadata equivalent exists in SSP. Uses Haiku-class (cheap, fast) model for short structured classification + generation. Returns {description, tags[]} validated against a schema. Wired into the AI awareness tab on the contacts settings page in SSP. | To be estimated |
| 5.8 | Knowledge base infrastructure on Azure | Embedding generation and pgvector retrieval are running on SSP. The Voyage-vs-Foundry-embeddings decision is made (Foundry has its own embedding models; Voyage is a known good but adds a vendor). Knowledge ingestion path supports the document types the customer will upload at launch (decided by week 2). The knowledge context block reads from this. | To be estimated |
| 5.9 | Handover documentation | A README in the SSP repo at /AI/README.md (path depends on section 8) describes: how the wrapper is called, what context blocks exist, how to add a new feature, the cost model, the model selection logic, the spend cap, the retry behaviour, the schema validation contract. The Click engineering team can onboard a new engineer to the substrate using this document plus the prototype, without a Deop person in the room. | To be estimated |

Total for 5.1 through 5.9. Plus the data-layer work in section 5.10 below. See section 5.10 for the rationale and the scope-cut options if this needs adjusting in week 1.

Solution Architect hours (50). Drawn down on demand for: architectural decisions in section 8, periodic architecture review (suggest fortnightly), and escalation when the substrate-location choice interacts with broader SSP architecture (Auth0 integration, EF Core context, Angular consumption pattern, etc.).

## 5.10 Data capture surfaces that feed the substrate

The AI substrate reads data customers (or onboarding helpers) populate into four customer-facing surfaces. None of these surfaces exists in SSP today. They all need to be built before the substrate can be tested with real data, and before the launch demo lands.

Deop is responsible for the data layer (tables, schemas, RLS or equivalent multi-tenant isolation, write API endpoints) on three of the four. The Angular UIs themselves are not Deop's deliverables; they are owned by Click engineering or by sweetspot, surface by surface. The fourth surface (brand kit) is owned end to end by Click — UI, table, and write path. The corresponding brand reader block in deliverable 5.4 reads the brand_settings table that Click defines; Deop and Click coordinate that schema in week 2.

| Surface | Reader block | Table(s) | Data layer owner | UI owner | Hours |
| --- | --- | --- | --- | --- | --- |
| Organisation setup | org | organizations | Deop | Click engineering | 8 (TBD) |
| Brand kit | brand | brand_settings | Click engineering | Click engineering | 0 to Deop |
| Organisation profile | profile | organisation_profile + voice_samples | Deop | Click engineering | 14 (TBD) |
| Knowledge base | knowledge | kb_documents + kb_chunks | Deop | Click engineering | 8 (TBD) |

What "data layer" means for Deop. For organisation setup, organisation profile, and KB: design the table schema (column names, types, constraints, indexes), write the Postgres migration, write the C# (or Node) write API endpoints that Click's Angular UI calls, and ensure multi-tenant isolation is enforced. This work is closely coupled to the corresponding context block (the same data shape is being written and read), so it stays with Deop.

What Deop does NOT build. The Angular forms themselves. The validation UX. The "voice samples" upload-and-truncate flow. The KB document drag-and-drop UI. Those are Click engineering work.

Demo data deadline.  For Deop to test the email generation feature (5.5) and form generation feature (5.6) end-to-end, sweetspot's own data needs to be populated in all four surfaces by approximately week 7. Coordination conversation in week 1 between Deop, Click, Unal, and Stephi to confirm who populates what when.

Why this section was added in v2.  The v1 brief framed Deop as substrate builders only. In conversation we recognised that without these capture surfaces being built, the substrate has nothing to read. The data layer for three of the four surfaces is genuinely substrate-adjacent work — the schema directly shapes what the reader blocks can do — and it makes sense for the same hands to own table design and block design. The Angular UIs are a different skill set and stay with Click.

# 6. What is explicitly out of scope for Deop

Scope discipline is how this engagement succeeds. Deop is funded specifically for the AI substrate and Foundry integration. Anything below is owned by the Click engineering team or by sweetspot directly. We expect to hold this boundary actively; the engineering lead's job is to redirect any drift.

- Salesforce integration. Owned by Click engineering. There is a separate PRD (sweetspot-salesforce-integration-prd) covering this. The AI substrate is a hard requirement of email generation; Salesforce is not.

- Stripe and packaging. Owned by Click engineering. Funded separately. Targeted for September 1 in the Aug 15 strategy doc.

- Contacts, audiences, forms (the feature work). Owned by Click engineering. Deop builds the AI features (form generation, field semantic tagging) but not the underlying CRUD, table design, or UI for these surfaces.

- General Angular / .NET application engineering. Owned by Click. Deop's scope is the AI substrate, the AI features built on it, the Foundry-specific integration work, and the data layer for the three substrate-adjacent surfaces in section 5.10. Not the Angular UIs.

- Brand kit (UI, table, write path). Owned end-to-end by Click engineering. Deop's brand reader block reads brand_settings; the schema is coordinated with Click in week 2 but Deop does not design or write to it.

- Journey builder. Deferred from Aug 15. The prototype hosts journey demos for design partners. If journeys are built in Angular later, that is Click work, not Deop.

- Phase 2 AI capabilities. Recommendation handlers, hyperpersonalisation per recipient, the Today / Plan command centre — all v1.1 and beyond. Out of scope for this engagement.

- Cross-org analytics, benchmarks, the insights block. The architecture allows for it; the launch does not need it. Defer to v1.1.

- Migration to HubSpot, Dynamics, or any non-Salesforce CRM. Customer-driven post-launch.

Click engineers and Deop — clean mental model.  Microsoft + Deop owns: "how does sweetspot's AI substrate run on Azure AI Foundry, including the data that feeds it?" Click engineering owns: "what does sweetspot actually do for customers (UIs, integrations, app logic)?" Stephi owns: the line between them, and the decisions that don't fit neatly in either bucket. When in doubt about scope, that's the test.

# 7. Phasing within the engagement

Roughly twelve weeks from the 25 May kickoff to the 15 August launch. The plan below sequences the deliverables so the substrate is in place before the AI features that depend on it, and the data-capture tables are in place before the substrate blocks need real data to read. Hours are a working baseline; Deop confirms in week 1.

| Weeks | Deliverables | Why this order | Hours |
| --- | --- | --- | --- |
| 1 | 5.1 Foundry model spike. Architectural decision in section 8. Schema scoping conversation with Click for brand_settings. | Two decisions must land before the wrapper can be built: where the substrate lives, and which Foundry models map to which model class. Brand schema coordination with Click starts now so deliverable 5.4 brand block is unblocked at week 4. | To be estimated based on section 5 |
| 2-3 | 5.2 Wrapper. 5.3 ai_usage table. 5.10 data layer for org setup, org profile, KB tables. | Wrapper before context blocks before features. ai_usage before the wrapper writes to it. Data-layer tables in place by week 3 so Click can start writing their Angular UIs against real schemas. Click engineer pairs with Deop on the schema review. | To be estimated based on section 5 |
| 4-7 | 5.4 Nine context blocks. 5.8 KB infrastructure (interleaved). | Context blocks are mostly independent of each other. KB infrastructure can land in parallel because the knowledge block consumes it. Demo-data populated in all four surfaces by week 7 so end-to-end testing is possible. | To be estimated based on section 5 |
| 8-9 | 5.5 Email generation. 5.6 Form generation. | Email is the canonical demo feature. Form generation reuses brand+org+industry — a thin add-on once email is working. Both must be solid by week 9 to leave week 10+ for hardening. | To be estimated based on section 5 |
| 10 | 5.7 Contact-field semantic tagging. 5.9 Handover documentation. | Smaller features and the README land in week 10. Time remains in weeks 11–12 for bug fix, performance tuning, launch readiness. | To be estimated based on section 5 |
| 11-12 | Hardening, launch rehearsal, handover. | Bug fix, latency tuning, cost dashboard verification, demo rehearsals, knowledge transfer to the Click long-term substrate owner. | To be estimated based on section 5 |

The plan is a working baseline. If David and Ahmet are on this full-time the burn is faster; if split with other Deop clients it stretches. Confirming the actual burn rate is item 1 in week 1 (see section 9).

# 8. Open architectural question for week 1

One decision remains open after the substrate-on-Foundry call was locked. It should be discussed at the kickoff with David, Ahmet, and the Click engineering lead, with Solution Architect support. It must land by end of week 1 so the rest of the plan can run.

## 8.1 Where the AI substrate physically lives

SSP is a .NET backend with an Angular frontend. The prototype substrate is TypeScript on Node. Two viable architectures:

| Option | What it looks like | Tradeoffs |
| --- | --- | --- |
| A. .NET native in SSP | Translate the prototype to C#. Context blocks become C# classes/services. Wrapper uses the Foundry .NET SDK directly. AI features are .NET methods called from SSP's controllers. No additional service. | Pro: one codebase, one deployment, one observability surface, one auth context. Pro: easy for Click engineers to own long-term — they know .NET. Con: every prompt change, every schema, every block lives in C#. The prototype stays TypeScript and the two diverge. Con: some AI ecosystem tools (e.g. Voyage embeddings) are TS/Python-first. |
| B. Node microservice + SSP consumer | Keep the prototype substrate in TypeScript, deploy as a Node service on Azure (Container Apps or App Service), expose REST or gRPC endpoints. SSP calls the substrate over the network. | Pro: prototype and production share the same substrate codebase. One source of truth. Pro: Foundry SDK in Node is well-supported. Voyage and other TS-first tools stay native. Con: another service to operate, another network hop, another auth context. Higher latency. Con: less familiar to Click engineers; they will have to learn Node for substrate-level changes after launch. |

There is no correct answer in the abstract — it depends on Deop's judgement about which is faster to land cleanly in 12 weeks and which is healthier to operate for the Click team post-launch. We want Deop's recommendation by end of week 1, with the Solution Architect's input on the broader SSP architecture fit.

sweetspot's lean.  Stephi's lean is option A (.NET native) on the basis that the Click engineering team owns SSP long-term and Click engineers know .NET. The diverging-substrate risk is real but manageable: the prototype keeps shipping new patterns; SSP translates them. That's the model. But this is Deop's call to make with full architectural context, not a decision to read off a brief. Push back if you see it differently.

## 8.2 Voyage embeddings vs Foundry-hosted embeddings

The prototype uses Voyage for embeddings in the knowledge base. Foundry has its own embedding models. Three options: keep Voyage (a known-good model, but adds a vendor); switch to Foundry embeddings (single-vendor story, lower vendor count); evaluate both side-by-side with sweetspot's actual content (small spike, then decide). The decision is small in surface area but worth being deliberate: it lives inside deliverable 5.8.

# 9. Ways of working

## 9.1 Team structure

- Deop side. David Kokkilic and Ahmet Fatih Cengiz on cloud/AI engineering. Deop Solution Architect on demand. All work tracked against the 595.5 funded hours.

- sweetspot side. Unal is the AI lead; he owns the data interface — which tables exist, what columns are populated, what data each context block reads. Unal pairs with David and Ahmet weekly. The Click engineering lead is the project lead for SSP overall. Stephi is the PM.

- Long-term substrate ownership. One Click engineer is the long-term substrate owner. To be named by the Click engineering lead by Friday 29 May. Their job is to be in every code review and architecture decision through the engagement so they can own the substrate after Aug 15. They are not expected to write the substrate; Deop does.

## 9.2 Working rhythm

- Weekly architecture sync (Unal + David + Ahmet + long-term substrate owner). Default 45 minutes.

- Fortnightly Solution Architect review (Deop SA + Click engineering lead + Stephi). Drawn from the 50-hour SA budget.

- All architectural decisions written down. A decisions log lives in the SSP repo. The week-1 decisions in section 8 are the first entries.

- Code review on every PR touching the substrate. Reviewers include the long-term substrate owner (Click) and Unal.

- Schema reviews are joint. Any change to organizations, organisation_profile, voice_samples, kb_documents, or kb_chunks goes through a brief written review with Click before merge, because Click's Angular UIs will be reading and writing these.

## 9.3 Conventions

- Brand name is lowercase sweetspot in all UI copy, system prompts, AI-route language, code comments, and documentation. Never capitalised. Applies to model-facing strings too.

- Em-dashes avoided in UI copy and product documentation. Use colons, semicolons, or rephrase. Hyphens in compound words are fine.

- Industry vocabulary in UI is user-friendly, not technical: "When someone registers" not form_submitted; "After the event ends" not webinar_ended. Applies to column names, enum values, and status codes wherever they are user-facing.

- Multi-tenant isolation is mandatory. Every customer-data table has an org_id column and is filtered by org_id in every query. The prototype enforces this via Supabase RLS; SSP must enforce it equivalently (either Postgres native row-level security or application-layer guard, decided at the SSP platform level — not in this brief). Cross-org data leak is the highest-priority correctness rule in sweetspot.

## 9.4 What we will NOT do

- We will not pull Deop into general engineering questions outside the AI substrate. "Quick questions" that aren't substrate-related route to the Click team.

- We will not change scope without an explicit conversation. If the engagement needs to grow (e.g. a new AI feature added late) we have the conversation about hours first, not after.

- We will not let the prototype and SSP diverge silently. When the prototype ships a new pattern, the substrate-owner-Click-engineer files an issue and the next sync decides whether to translate it now or defer.

# 10. Success criteria

The engagement succeeds if, on launch day (15 August 2026):

- The AI moat is visible and working in the launch demo arc. A marketing director watching the demo sees brand-aware, industry-aware, profile-aware, AI-generated email content produced in real time on SSP, running on Azure AI Foundry.

- ai_usage logs every call. Cost-per-customer is measurable from day one. A "spend this month by org" query runs and returns sensible numbers.

- The per-org daily spend cap works. We can pause a runaway customer with a single config change, not a code deploy.

- The substrate degrades gracefully when Foundry is slow or unavailable. The launch demo does not fall over because of a transient AI failure.

- One Click engineer can walk a new joiner through the substrate's architecture without Deop being in the room. The handover documentation (deliverable 5.9) is enough.

- Three AI features ship to customers on the substrate: email generation, form generation, contact-field semantic tagging. Each demonstrably uses the relevant context blocks.

- All four data capture surfaces (organisation setup, brand kit, organisation profile, knowledge base) are working in production. Customers can populate them; the AI reads from them.

# 11. Reference documents and code

All available before week 1 kickoff. Deop should read the prototype reference implementation as soon as access is granted.

| Document | What it is |
| --- | --- |
| sweetspot-aug15-strategy.docx | The Aug 15 product strategy. North star, MVP scope, deferred backlog. Read first for context. |
| sweetspot-ai-architecture-strategy-v2.docx | The full target-state AI architecture. Deep dive. Some sections cover features deferred to v1.1; the engagement scope in this brief is the launch subset. |
| AI_System_Architecture.docx | The prototype's as-built AI architecture. Less polished than v2 but matches what is in the code. |
| Glossary_and_Concepts.docx | Shared vocabulary across all sweetspot engineering docs. Organisation vs profile, brand kit vs profile vs industry template, multi-tenant isolation, naming conventions. |
| Industry_System_Architect_Brief.docx | How the industry template system works. Drives the industry context block. |
| sweetspot-engagement-summary-phase1-spec.docx | A planned post-launch AI feature (engagement summary per contact, synced to Salesforce). Not in scope for this engagement, but useful context for how the substrate will be used post-launch. |
| Forthcoming: organisation setup spec, organisation profile PRD, knowledge base PRD | Three companion documents drafted alongside this brief. Specify the data shape and UX for the surfaces in section 5.10. Deop reads these for the data layer work. |
| github.com/sweetspot2026/orbit | The prototype repository. The working reference for everything in this brief. |

End of brief. Questions, pushback, scope adjustments — all welcome before kickoff or in the first week.