sweetspot

August 15 Product Scope

MVP scope and prioritised backlog | May 2026

sweetspot is a marketing automation platform built for verticalisation. The product simplifies and automates the execution work that drowns marketing teams: drafting emails, building journeys, managing audiences, running campaigns, tracking outcomes. It is built on a context-aware AI substrate: every generated output (email copy, audience suggestion, recommendation) is grounded in a structured set of context blocks — organisation, brand, industry — that the customer configures once. The platform is industry-opinionated by design: vocabulary, programmes, and best practices are data-driven and pluggable per vertical. Membership is the launch industry. CRM-agnostic from day one, with Salesforce as the launch integration. We launch August 15, 2026 on the production codebase. The product the customer touches on day one is small and high-quality; everything else is queued, prioritised, and scheduled honestly.

Team

Vishnu: Product Manager

Nic B.: QA

Unal: Data Architect

David P.: Designer

Engineers: Vishal, Nic S., Farron , Evgenii

DeOp Engineers: Ahmet Cengiz, David Kokkilic, Cemal Can Seyhan

August 15 MVP

These features ship for production GA on August 15. Sizing is rough: S is roughly one engineer-week or less, M is two to three engineer-weeks, L is four-plus engineer-weeks or needs multiple engineers. (according to Claude)

| Feature | What “done” means | Rationale | Size |
| --- | --- | --- | --- |
| Auth + organisations | Already shipped. Login, session, org creation, org context throughout the app. | Foundation. Everything else attaches to an org. | S |
| Registration flows + Users + profile | Registration flows. Single user per org (owner role). Name, email, job title, time zone, notification preferences. Auth attribution on every record (created_by, updated_by). | Customers expect a real account, not a generic admin login. Data model anticipates multi-user teams post-launch. | S |
| Contacts (Nic S.) | Create, edit, import, search. System and custom fields. Three-tier field architecture. AI awareness tab deferred to backlog. | The core data the platform operates on. Without contacts, nothing else works. | M |
| Audiences (Farron) | Create dynamic or static audiences from contact fields. Used as the targeting layer for emails and forms. | Without audiences, you can't send to anyone meaningful. Required for every send path. | M |
| Assets (Vishal) | Image and video upload, organisation, and use in emails. PDFs and ebooks deferred to backlog. | Emails need imagery. Scoping to images and video covers 95% of use at launch with much smaller surface area. | S |
| Forms (Farron) | Capture submissions from existing forms on the customer's website via a tracking script; AI-generate new forms branded by the customer; route submissions into contacts, audiences, journeys, and Salesforce. Consent checkbox detection and audit records included. | The primary acquisition surface. Forms feed contacts, audiences feed emails. | L |

| Feature | What “done” means | Rationale | Size |
| --- | --- | --- | --- |
| Emails (Evgenii +Vishal) | AI-generated, brand-aware email creation. Template library. Inline edit. Test send. Production send through Mailgun with full deliverability setup. UTM tagging. Compliance footer. | The headline product. The strongest, most differentiated capability we ship. | L |
| Brand settings (Vishal) | Colours, fonts, logo, voice configuration, role assignment for emails (heading colour, CTA colour, etc). Drives AI email generation. | AI email generation depends on brand context. Without this, emails look generic. | M |
| Org settings (general) (Nick S) | Org name, address, domain, sending identity, time zone, defaults. | Required for compliance footers, send identity, and basic org configuration. | S |
| Communication preferences (Nick S) | Per-contact preference management. Opt-out flow. Unsubscribe handling. List-Unsubscribe header. Suppression list management. | CAN-SPAM, GDPR, Gmail/Yahoo bulk sender requirements. Non-negotiable for production sending. | M |
| Salesforce integration (Deop) | Bidirectional contact and lead sync. Field mapping UI. Error handling, retry, status visibility. CRMAdapter interface formalised. | First CRM proves the CRM-agnostic story. Most launch customers run Salesforce. | L |
| Stripe + packaging (open) | Subscription billing, payment flow, plan tier enforcement, dunning emails, customer billing portal. Packaging tiers defined separately. | Without billing, we can't charge customers. Real GA requires real commerce. | L |
| AI core (minimum/Deop) | AI client wrapper with logging, cost tracking, retry. Five context blocks: client + brand + org + industry + email-generate. Per-org daily spend cap. | The substrate every AI-driven feature depends on. Five blocks is the minimum to deliver brand-aware, industry-aware email generation. | M |

Prioritised backlog

What we work on if engineers finish MVP work early, and what we pick up immediately post-August 15. Ordered. The order reflects customer pull, strategic value, and dependency on launch learnings. Tier 1 is what we'd start the next day. Tier 3 is strategic but further out.

| # | Feature | Why it matters | Size |
| --- | --- | --- | --- |
| 1 | Website tracking (includes Insights phase 1) | Visitor capture, session tracking, opt-out URL. PRD already written. Every sales conversation asks “do you track website behaviour?” High customer pull. | M |
| 2 | Journeys | Multi-step automated email sequences (welcome, renewal nurture, lapsed reactivation). Turns sweetspot from “email tool” into “marketing automation platform.” The single biggest feature on the backlog. | L |
| 3 | Teams (multi-user) | Invite, role assignment, permissions matrix. Customers will request this within weeks of launch as marketing leads add team members and agencies. | M |
| 4 | Campaigns entity | First-class object grouping emails, journeys, audiences, attribution. Organisational scaffolding that becomes valuable as customers run multiple programmes. | M |

| # | Feature | Why it matters | Size |
| --- | --- | --- | --- |
| 5 | AI awareness tab | Custom field semantic tagging UI. Foundation for richer AI behaviour (audience_intent, engagement_signal, etc). Has infrastructure already mapped in the prototype. | S |
| 6 | Usage tracking + limits | Per-org usage tracking, plan tier enforcement on AI calls, send volume, contact counts. Becomes urgent once plan differentiation needs to mean something. | M |
| 7 | Events | Event as a first-class entity: dates, capacity, RSVPs, invitations, confirmations, post-event journeys, GoToWebinar integration. Conferences, webinars, and recurring event programmes are a common pattern across verticals. | L |
| 8 | Second industry framework | Add B2B (sales-cycle lifecycle), non-profit (donor lifecycle), or wealth-management (relationship lifecycle) to the framework. Primarily product work — content, configuration, AI prompts — assuming the industry framework ships data-driven in MVP. Broadens addressable market. | M |
| 9 | Social (LinkedIn) | AI-drafted social posts with direct publishing to LinkedIn via OAuth. Schedule, publish, track engagement. Acquisition channel pairing with email. | L |
| 10 | PDFs and ebooks in assets | Extend asset library beyond images and video. Easy add. Unlocks content-led acquisition campaigns. | S |

Customer-driven (built when a specific customer needs them)

These are real features on the roadmap, but we don't build them on a calendar. We build them when a customer (or a clear cluster of prospects) needs them. Until then, they sit here as commitments, not work.

| # | Feature | Why it matters | Size |
| --- | --- | --- | --- |
| A | Microsoft Dynamics / PowerApps adapter | Second CRM integration. Proves the CRM-agnostic story is real, not aspirational. Aligns with Azure strategic relationship. Build when a Dynamics-based customer commits. | L |
| B | Plan workspace + Today page | Marketing plan as the centre of the product. AI recommendations grounded in plan health. The long-term differentiator the architecture has been anticipating. Build when launch customers show us how they actually want to plan. | L |

How the backlog gets unlocked

There are three triggers. First, if an engineer or pair finishes MVP work ahead of schedule, they pull the highest-priority backlog item that fits their skills and the remaining time. Second, at decision points (weeks 4, 8 and 10) we will reassess MVP scope against progress; if we are behind, we cut from MVP — we do not extend the date. Third, post-August 15, Tier 1 becomes the immediate roadmap and we start scoping properly.

If you finish your MVP scope early, ask before starting backlog work. Some items have dependencies (Journeys depends on a stable email pipeline; Teams depends on the user/org model being settled). The order in the table is the default; the right next thing in context might be different.