# Epic 3 — UI Developer Handoff

Web Agent Cleanup & Field-Tagging UI · Story 3.2

Table of Contents

| Project | Sweetspot Platform |
| --- | --- |
| Epic | 3 — Web Agent Cleanup & Field-Tagging UI |
| Backend | ✅ Complete — all endpoints live and unit-tested |
| Frontend | ⏳ Waiting — 3 tasks below |
| Branch → base | deop/epic/3-web-agent-cleanup-field-tagging → deop/integration |
| Backend PR | #291 |
| Revision | 2026-07-10 — contract verified against backend source |

Revision note. This handoff supersedes the previous draft, which had incorrect JSON field names, a wrong PATCH body key, and a non-existent isTaggable flag. Everything below is checked line-by-line against the actual controller and DTOs. Where this doc and epic3-summary.docx agree, that is the verified contract.

# 1. At a glance

What you’re building: one admin settings page that lets users tag custom contact fields with semantic labels from a fixed 8-value vocabulary, with an optional AI “suggest tags” helper.

Three tasks (details in sections 5–7):

- Settings page — route + lazy-loaded page that loads the field list.

- 3-tier rendering — system & template fields read-only; custom fields editable + save.

- AI suggestion — a button that fetches suggestions, then per-field accept / override.

The whole API surface — three BFF calls, all under /bff/accounts/{accountId}/settings/contact/fields:

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /ai-tags | Load fields grouped into 3 tiers + readiness % |
| PATCH | /{fieldId}/tags | Save tags on one custom field |
| POST | /ai-tags/suggest | Populate AI suggestions (no body) |

Three rules that prevent 90% of mistakes:

- A field is editable only when tier === 'custom' — there is no isTaggable flag.

- POST .../suggest only suggests (fills aiSuggestedTags). Tags go live only when the user accepts them via PATCH. Suggesting never changes readinessPercentage.

- Validate every tag against the 8-value vocabulary before you PATCH.

# 2. API base & auth

All calls go through the BFF and are authenticated by the existing interceptors — same auth/header pattern as every other BFF call. No extra setup.

/bff/accounts/{accountId}/settings/contact/fields

Replace {accountId} with the active account ID from the auth store.

# 3. Data contracts

JSON is camelCase. These interfaces match the backend DTOs exactly — copy them as-is.

export type FieldTier = 'system' | 'template' | 'custom';

export interface ContactFieldAiTagItem {
  id: string;                        // GUID
  fieldKey: string;                  // stable key, e.g. "membership_type"
  label: string;                     // display label, e.g. "Membership Type"
  description: string | null;        // optional field description
  tier: FieldTier;
  fieldTags: string[];               // applied tags (subset of the vocabulary)
  aiSuggestedTags: string[] | null;  // custom tier only — see states below
}

export interface ContactFieldAiTagsResponse {
  system: ContactFieldAiTagItem[];
  template: ContactFieldAiTagItem[];
  custom: ContactFieldAiTagItem[];
  readinessPercentage: number;       // 0–100, one decimal
}

export interface UpdateContactFieldTagsRequest {
  fieldTags: string[];               // full replacement set; [] clears all tags
}

aiSuggestedTags has three meaningful states (custom fields only):

| Value | Meaning |
| --- | --- |
| null | AI has never run for this field |
| [] | AI ran and had nothing to suggest |
| ["is_segment_key", …] | AI suggested these — awaiting accept / override |

## The tag vocabulary (fixed — 8 values, never changes)

| Tag | Meaning |
| --- | --- |
| is_segment_key | Used to group / segment contacts (e.g. member tier, interests) |
| is_status_indicator | Reflects a status or stage (e.g. active, lapsed) |
| is_renewal_relevant | Relates to renewal, billing, or subscription expiry |
| is_engagement_signal | Measures how engaged the contact is (e.g. last activity) |
| is_lifecycle_indicator | Where the contact is in their lifecycle (e.g. join date) |
| is_value_indicator | Reflects business value / revenue (e.g. annual spend, LTV) |
| is_pii | Personally identifiable information (e.g. email, phone) |
| is_communication_preference | How / when the contact prefers to be contacted |

Hardcode this as a frontend constant and validate against it before every PATCH:

export const FIELD_SEMANTIC_TAGS = [
  'is_segment_key',
  'is_status_indicator',
  'is_renewal_relevant',
  'is_engagement_signal',
  'is_lifecycle_indicator',
  'is_value_indicator',
  'is_pii',
  'is_communication_preference',
] as const;

# 4. Endpoints

## GET — tiered field list

GET /bff/accounts/{accountId}/settings/contact/fields/ai-tags

Returns ContactFieldAiTagsResponse — all non-archived fields grouped into 3 tiers plus readiness.

{
  "system":   [ { "id": "…", "fieldKey": "email", "label": "Email",
                  "description": null, "tier": "system",
                  "fieldTags": ["is_pii"], "aiSuggestedTags": null } ],
  "template": [ … ],
  "custom":   [ { "id": "…", "fieldKey": "membership_type",
                  "label": "Membership Type", "description": "Which tier the member is on",
                  "tier": "custom", "fieldTags": [],
                  "aiSuggestedTags": ["is_segment_key", "is_renewal_relevant"] } ],
  "readinessPercentage": 42.0
}

- Tiers: system (built-in), template (industry template), custom (admin-created).

- readinessPercentage = (custom fields with ≥1 tag) ÷ (total custom fields) × 100, one decimal. It is 0 when there are no custom fields.

- Responses: 200 · 404 (account not found) · 500.

## PATCH — replace tags on a custom field

PATCH /bff/accounts/{accountId}/settings/contact/fields/{fieldId}/tags

{ "fieldTags": ["is_segment_key", "is_renewal_relevant"] }

Replaces the full fieldTags set on a custom field (empty array clears all). Returns the updated ContactFieldAiTagItem.

| Code | Meaning | UI response |
| --- | --- | --- |
| 200 | Updated item | Update field in place; recompute readiness (or re-GET) |
| 400 | Tag outside the vocabulary | Shouldn’t happen — validate before sending |
| 403 | Field is system / template (read-only) | Shouldn’t happen — only edit when tier === 'custom' |
| 404 | Account or field not found | Error toast |
| 500 | Server error | Generic error toast |

## POST — run AI tag suggestion

POST /bff/accounts/{accountId}/settings/contact/fields/ai-tags/suggest
(no request body)

Returns the full updated ContactFieldAiTagsResponse (same shape as GET).

Read this — it’s the most common misunderstanding.

- Populates aiSuggestedTags only. It does not change fieldTags and does not change readinessPercentage. Suggestions go live only after the user accepts them via PATCH.

- Processes only custom fields where aiSuggestedTags === null. Fields that already have a suggestion (including []) are skipped, so re-clicking is a no-op for them.

- Takes ~3–8 s. Keep the button disabled with a spinner until it returns.

| Code | Meaning | UI response |
| --- | --- | --- |
| 200 | Updated response | Replace page data with the response |
| 404 | Account not found | Error toast |
| 502 | AI / upstream unavailable | Error toast; allow retry |
| 500 | Server error | Generic error toast |

# 5. Task 1 — Settings page

Tracks: Story 3.2 → Task 3.2.1 · issue #39

Add a lazy-loaded settings page. Final placement is the FE team’s call; the recommended target (from epic3-summary.docx):

{
  path: 'ai-ready',
  loadComponent: () =>
    import('./features/settings/pages/settings-ai-ready/settings-ai-ready.page')
      .then(m => m.SettingsAiReadyPageComponent),
  title: 'AI Readiness - Sweetspot',
  data: { dataTestId: 'settings-aiReady' },
  canActivate: [adminGuard],
}

Checklist:

- Route + admin-only nav entry under Settings (e.g. “AI Field Tags”).

- On init, call GET .../ai-tags; store the response in a signal.

- Show readinessPercentage prominently at the top (number or progress ring).

- Standalone, OnPush, signals for state, @if/@for control flow.

- All copy via Transloco (e.g. settings.aiReady.*) — no bare strings.

# 6. Task 2 — 3-tier rendering

Tracks: Story 3.2 → Task 3.2.2 · issue #40

Render three sections from the GET response:

| Section | Source | Editable? |
| --- | --- | --- |
| System Fields | response.system | ✗ read-only |
| Template Fields | response.template | ✗ read-only |
| Custom Fields | response.custom | ✓ editable (tier === 'custom') |

Per-field row:

- Field label (optionally fieldKey / description as secondary text).

- Current tags as chips from fieldTags[].

- Custom only: multi-select of the 8 vocabulary tags; system/template show chips only, no edit.

- Custom only: when aiSuggestedTags is non-null and differs from fieldTags, show a muted “AI suggests: …” row (wired in Task 3).

Saving (custom only): PATCH .../{fieldId}/tags with { "fieldTags": [...] }. On 200, update the field from the returned item and recompute readiness. Validate against FIELD_SEMANTIC_TAGS before sending.

# 7. Task 3 — AI suggest + accept / override

Tracks: Story 3.2 → Task 3.2.3 · issue #41

“Suggest with AI” button (near the readiness indicator):

- On click, disable the button and show a spinner.

- POST .../ai-tags/suggest (empty body).

- Replace page data with the response (no separate re-fetch).

- Toast as suggestions (readiness won’t change), e.g. “AI suggestions ready — review and accept per field.” If nothing changed, a neutral toast: “No new suggestions.”

Per custom field with non-empty aiSuggestedTags:

- Show the suggested tags in a muted “AI suggests: …” row.

- Accept → PATCH .../{fieldId}/tags with { "fieldTags": aiSuggestedTags }.

- Override → open the picker prefilled with aiSuggestedTags, then PATCH the chosen set.

- After a successful PATCH, update fieldTags and recompute readiness.

If aiSuggestedTags is [], AI ran with nothing to suggest — render no row. If null, AI hasn’t run for that field yet.

# 8. UX & edge cases

- Readiness moves only when tags are applied (PATCH / accept), never from suggesting.

- Zero custom fields → custom is empty and readinessPercentage is 0 → show an empty state.

- Suggestion is one-shot per field until its tags change; a second POST won’t re-suggest fields that already have aiSuggestedTags.

- Guard the UI so edit controls exist only for tier === 'custom' — this makes 400/403 unreachable in normal use.

# 9. Repo conventions

See src/frontend/CLAUDE.md and .claude/rules/frontend-rules.md. Highlights:

- Reuse shared components before building new — check src/app/shared/ui and src/app/shared/components (e.g. an existing badge for chips, app-select for the picker). Use ToastService for toasts.

- standalone: true, OnPush, signals for state, modern control flow (@if / @for).

- data-testid on interactive elements via buildTestId(); copy via Transloco; colours/spacing via var(--ss-*) / legacy var(--color-*) tokens — no hardcoded values.

# 10. Tracking & links

- Backend PR: Click-Development/sweetspot #291 (WIP, base deop/integration)

- Board: Sweetspot AI Architecture → Story 3.2

- Task issues (planning repo david-kokkilic-sweetspot/sweetspot-platform):

  - Task 3.2.1 — Settings Page → #39

  - Task 3.2.2 — 3-Tier Rendering → #40

  - Task 3.2.3 — AI Suggestion → #41

Questions? All endpoints are in SSP.BackendForFrontend.Api/Controllers/ContactFieldTagsController.cs; DTOs in SSP.Api.Common/Models/Contacts/. Ask the backend team on any contract question.